# Claude Rollout Request for Quote

Oct 14, 2026

## Purpose and background

Maxim Mechanical Group is requesting a quote to move its team onto a company-owned Claude plan, build three Claude skills, and train the team. We are also asking for an indicative estimate for connecting Claude to our internal platform, and optional advice on where project documents should be stored.

- Our team already uses Claude daily, but on separate personal accounts. There is no shared work, no company control of the data, and no consistent output.

- We have about five users across the office and site leads, covering ownership, Health and Safety, HR, Finance, Estimating and Engineering.

- We run an internal web platform (the "Maxim platform") hosted on Vercel with a database behind it. It handles hazard reviews, injury reports, equipment logs, certificates, time off, jobs and invoices.

- We have already purchased Google Workspace.

Please quote Part A as a fixed fee. Give Part B as an indicative range with your assumptions on page 4.

## Part A: Claude rollout scope

### Workstream 1: Company Claude setup

- Set up the Claude Team organization, domain verification and sign-in (SSO) for nine users, replacing personal accounts with one company-owned Claude account.

- Assign standard and premium seats by role

- Create shared projects for Health and Safety, HR, Finance and Estimating

- Connect Google Drive and email, with admin control over which connectors are allowed

- Guide each user through moving useful work out of their personal account

- Write a one-page acceptable use guide covering what can and cannot go into Claude

### Workstream 2: Three Claude skills

Build three skills so Claude produces Maxim's standard documents the same way every time, deployed to all users. The skill sets suggested are: change orders, the health and safety report, and invoices.

For each skill:

- A working session with the person who owns the document

- Templates and two or three real examples gathered

- Skill built, tested on real cases, revised once and deployed to all users

- Source files handed over to Maxim

A skill is accepted when it produces its document in the agreed format on three real test cases. Please also quote the price of additional skills past the three mentioned above.

### Workstream 3: Training and support

- Two 90-minute group sessions: (1) everyday use, projects and sharing; (2) the skills and connectors

- One-hour role sessions for: the owner, Health and Safety and HR, Finance, and Engineering

- A quick-reference guide for the office and site leads

- Follow-up support for the first 30 days after setup

### Deliverables

- A configured Claude Team organization with nine seats and connectors

- Shared projects for four business functions and an acceptable use guide

- Three tested skills deployed to all users, with source files handed to Maxim

- Group and role training, a quick-reference guide and 30 days of follow-up support

### Target timeline

| Milestone | Target |
| --- | --- |
| Organization, seats, projects and connectors live | Week 1 |
| Three skills tested with owners and deployed | Week 2 |
| Group and role training delivered | Week 2 |
| Follow-up support ends | 30 days after setup |

## Claude Licensing

Maxim will buy Claude Team licenses directly from Anthropic; licensing is not part of the vendor's fee. We will give the vendor admin access to set them up.

- Planned mix: about 7 standard seats and 2 premium seats (premium for heavy users such as estimating and engineering)

- If you recommend a different plan or seat mix, please explain why

## Part B: Connecting Claude to the Maxim platform (indicative estimate)

We want a connector so staff can ask Claude in plain language for incident reports, project specs, overdue invoices or contact details. Ideally Claude could also create records, such as a new client from an email.

The platform runs on Vercel with a database behind it. Please give a platform connector quote and break the hours down by:

- Discovery with the app team and access setup

- Mapping the data (jobs, employees, certificates, incidents, invoices, projects)

- Building the connector tools Claude uses

- Role-based permissions, so each person only sees what their role allows

- Hosting, security and deployment

- Testing with Maxim staff and handover

Please price both options: Claude reads only, and Claude reads and creates/updates records.

## Part C: Project document repository (optional)

We would like your recommendation on where project documents should live. Quoting the setup and migration is optional.

- The current plan is to store every tender, drawing set, spec book, contract, change order and RFI in the platform's own server storage. Some projects exceed 1 TB.

- We are considering keeping the platform as the front end, but storing documents in Google Workspace shared drives (already purchased) with platform project folders linking to them.

- Our priorities: version history and recovery, full-text search (for staff and Claude), backups, server-enforced folder permissions, external sharing with GCs and subs, and predictable cost.

Please give your recommendation and, if you wish, a separate price for setup and migration.

## Assumptions and out of scope

Assumptions for Part A

- Maxim buys the Claude Team licenses and gives the vendor admin access

- Each skill owner provides templates, two or three real examples, and time for a working session

- Users attend the scheduled training sessions

- Claude is an assistant; final decisions and the accuracy of documents sent out rest with Maxim

Not included in the Part A fixed fee (quote separately where asked)

- Connecting Claude to the Maxim platform (Part B)

- Setting up a document repository or migrating documents (Part C)

- Changes to the Maxim platform itself

- Skills beyond the three chosen

- Support after the 30-day window

## What to include in your quote

Please use the table below so we can compare quotes line by line. Amounts in Canadian dollars, before tax.

| Item | Hours | Hourly rate (CAD) | Amount (CAD) |
| --- | --- | --- | --- |
| A1. Company Claude setup |  |  |  |
| A2. Three Claude skills |  |  |  |
| A3. Training and 30-day support |  |  |  |
| Part A total (fixed fee) |  |  |  |
| Each additional skill |  |  |  |
| Additional training or support (per hour) |  |  |  |
| Platform connector |  |  |  |
| C. Document repository setup (optional) |  |  |  |

Also include:

- Payment terms and invoice due dates

- Proposed timeline against the targets in Part A

- Who on your team would do the work, and similar Claude or AI rollouts you have delivered

- How long your quote is valid

- Contact: Sandra, [email / phone]